FORMAT FOR PROJECT PROPOSAL

(Required to be submit for all categories of projects)

- Title of the Project: Digital Transformation of CMF

- Project Details

  - Project Number (for use of PPM):

  - Project Category: DIP / GSP / ISP / GAP/ CLP/ ICP / AIP / LSP / ILP : ILP

  - Sponsoring Agency/Industry (in case other than ILP):

  - Original Sanction Order of the Sponsoring Agency:

- Total cost of the project (Rs. in Lakh).  40.38800 Lakh

(Please provide head wise details as per sanction order)

- Financial proposal (Rs. in lakhs).

(Please provide headwise and yearwise as per the project cost estimation format)

| Sl. No | Items | Budget (in Rs.) | Remarks/Justification |
| --- | --- | --- | --- |
|  |  | 06 months |  |
| A. | Recurring |  |  |
| 1. | Manpower PA-1 (25000 +HRA)/month PA-2 (28000+HRA)/month PA – (20000+HRA)/month | 1138800 | 06 Manpower (PAI-02; PAII – 02; PA-02) – To carryout software development activities, installation, and validation |
| 2. | Consumables | 700000 | Software tools subscriptions & cloud services, electrical cables & accessories, |
| 3. | Contingency | 200000 | For unforeseen project related activities, consultancy services to overcome unexpected challenges in the project |
|  | Total (A) | 2038800 |  |
| B. | Non-Recurring |  |  |
| 1. | High Configuration Workstation/Server & System Accessories | 600000 | To run the softwares, data storage & retrieval, and maintain the MES workflow data – This hardware will be deployed at CMF as central server. |
| 2. | Workstation PC & accessories | 500000 | For development of software and run the simulation & automation tools (02 No) |
| 3 | Monitor, keyboard & Mouse | 300000 | Display for each machine |
| 5 | Thin clients | 300000 | For accessing virtual desktops and applications by connecting to a central server, will be given for each machine |
| 6 | Hardware for Energy Meters & PLC, Accessories | 300000 | - |
| 7 | Total (B) | 2000000 |  |
|  | Grand Total (A+B) | 4038800 |  |

- Project Leader and Co-leaders (if any):

  - Principal Coordinator/ Leader/ Investigator: Mr. T Narendra Reddy, Sct-D, GH-SMC, C-SMPM

  - Co-leaders: -

  - Core S&T members (Scientist-B and above): (it is mandatory to include the core team on project completion report)

Bharat P, Sct-D, PMD, C-SPM

Setti Suresh, Sct-B, SMC, C-SMPM

- Participating (development partner if any) institute/collaborators/industry partners with their role of involvement/responsibility

  - Name and address of development partners: NA

  - Roles and responsibility (original as per MoU agreements/Revised if any): NA

- Date of commencement and completion

  - Date of commencement: 15-10-2025

  - Expected date of completion 15-04-2026

- Proposed Objectives

| 1 | Design & Development of software module for digital transformation of CMF |
| --- | --- |
| 2. | Development of Pre-production Modules (Shop floor planning, capacity planning, shop scheduling, poka yoke checklists) |
| 3 | Development of Production Module (Monitoring, OEE, Data) |
| 4 | Development of Post production Module (quality inspection, machine maintenance) |
| 5. | Development of Inventory management, document management |

- Current domestic and international status (State of the art vis-a- vis knowledge gaps) (not more than a page

NA – customized solution

- Research Methodology and Timeline (Research Tasks and timeline as planned) (include Gantt chart)

- Design & Development of Software Module for Digital Transformation of CMF (Requirement study)

- Development of Pre-production Modules (shop floor planning, capacity planning, shop scheduling, poka yoke checklists)

- Development of Production Module (monitoring, OEE, data management)

- Development of Post-production Module (quality inspection, machine maintenance)

- Development of Inventory & Document Management Modules

- Deployment of solution at CMF (integration, training,)

Table 1. Timeline for the proposed tasks.

| Activities | Months |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 |

- Technical Performance: Salient achievements envisaged summarizing the contributions towards technology development and research outputs

(Please provide key highlights / novelty/techno-economic benefits of developments

  - Important Technology/Products/Machines/Software Tools to be developed and expected TRL

Software Tools/Product - >TRL7

  - Intellectual Property Rights (IPR) to be developed (patents/copyrights/trademarks)

  - Research Publications - NA

  - Human resources to be trained under this project (JRF/SRF/Project Fellow Ph.D’s / M.Tech. students)

Project Associates – 04

Project Assistants - 02

- Revenue/income generated for the Institute (Provide details)

ILP

- Details of Equipments and instruments (Project head C-3, C-4)

| Sl No | Technical Name of the facility | Key specifications | Estimated Cost | AMC required (yes/no) & period | Utilization plan |
| --- | --- | --- | --- | --- | --- |
| 1 | Workstation & System Accessories (2 No) | 14th generation Intel® Core™ i7 processor Windows 11 Pro NVIDIA® Quadro® T1000 16 GB DDR5-4800 RAM 512 GB SSD Solid State Drive | 500000 | No | C-3 |
| 2. | Sever/High Configuration Workstation (01) | - 2 × AMD EPYC or Intel Xeon CPUs (each 16) - 64/128 GB ECC DDR4/DDR5 RAM - 4 NVMe SSDs (for OS, I/O), plus large SAS/SATA HDDs for bulk storage - RAID controller (hardware or NVMe-based) - 2 × 10 GbE or 2 × 25 GbE NICs - Redundant power supplies, hot-swap drive bays | 600000 | Yes |  |
| 3. | Thin clients (33 No) | Quad-core CPU, 2 GB Ram, 1 Gbps Lan | 300000 | No |  |
| 4. | Monitor, Keyboard, Mouse | 22 inches | 300000 | No |  |
| 5. | Energy Meter, PLC | Delta/Schneider | 300000 | No |  |

- Details of Infrastructure proposed to be created (Project head C1)

NA

(Signature of Project Leader and Co-leaders)

(Signature of Center Head)

JD & CH, C-SMPM

Head, PP&BD:

FA & CAO

Director – for kind approval please